NEON EVENTS ELEMENTS

Odoo Build Programme

Phase 7 — Open Questions

Training System

Working document — 20 May 2026

# Purpose & scope

This document captures the design decisions that need to be locked before Phase 7 milestone build can begin. It follows the same pattern as prior phases — Phase 2, 3, 4, 5, and 6 each opened with an Open Questions document, then a Schema Sketch, then milestone-by-milestone build.

Phase 7 is the Training System. The Master Plan position is after Finance (Phase 6, shipped 19 May 2026 as v17.0.7.9.0-phase6-live) and before Reports & Analytics (Phase 8). Goal: a structured way to track who at Neon is qualified to do what — covering crew competency, certifications, onboarding, and (potentially) external training, knowledge base, and event_job assignment integration.

Unlike Phase 6, Phase 7 has NOT had a pre-document framing session with Robin. Group A of this document is precisely those framing questions — they gate everything downstream. The right pattern is: Robin (and ideally Munashe) work through Group A first in a focused 30–45 min session, then the detail groups can be answered async.

## How to use this document

24 questions across 8 thematic groups. Each question states the design context, lists options where relevant, and ends with a Decision field. As decisions are made (in working sessions or async), record:

- The decision itself (one of the options, or a written-out answer)

- The decision date

- Who decided (Tatenda alone / with Robin / with Munashe / with Ranganai / etc.)

- Any notes worth carrying forward into the Schema Sketch

Some questions are clearly architectural (Tatenda can answer independently). Others are operational (Robin / Munashe / Ranganai / Kudzi input required). Owner tag on each question signals which is which.

## Framing note — Group A FIRST

Phase 6 had F1–F6 framing decisions locked verbally with Robin BEFORE the Open Questions document was drafted. For Phase 7, those framing decisions are still open — they live in Group A below. Until A1–A6 are answered, the detail questions in Groups B–H cannot meaningfully be locked. A 30–45 min working session with Robin (and ideally Munashe) to work through Group A is the right shape.

# Group A — Scope & framing

These six questions gate everything below. They set what Phase 7 is FOR. A working session with Robin (and ideally Munashe) is the right shape for getting them locked. Until F1–F6 here are answered, the detail groups below cannot meaningfully be designed.

| A1 | Primary problem the Training System solves | Robin |
| --- | --- | --- |

Different problem statements lead to very different module shapes. The training system could primarily exist to:

(a) Ensure crew safety — compliance, certifications, accident prevention.

(b) Improve crew capability — onboarding new hires, levelling up technicians.

(c) Enable safe equipment assignment — confirming a tech is qualified before booking them on a job.

(d) Capture institutional knowledge — SOPs, how-we-do-things-at-Neon, retain expertise as people come and go.

(e) All of the above.

Robin’s answer here shapes which features get built first.

Options:

| A | Safety & compliance — lead-with-certifications |
| --- | --- |
| B | Crew capability — onboarding & development first |
| C | Assignment gating — prevent unqualified assignment |
| D | Knowledge retention — SOP repository first |
| E | All of the above — broad rollout |

My instinct: E with C as the early milestone. Most production gain comes from ‘who can do what’ being queryable during quote-to-booking, which prevents disasters.

| Decision | E |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| A2 | Who does the system track — crew only, or also office staff? | Robin |
| --- | --- | --- |

Training records can be operator-focused (lead techs, techs, runners, drivers) or organisation-wide (also include sales reps, bookkeeper, admin staff for things like Excel, customer service, Odoo itself).

This affects the user model and reporting. If only crew, the data lives close to crew assignment and event_job. If org-wide, training records sit at res.users level and the module needs to cover non-event use cases.

Options:

| A | Crew only — lead techs, techs, runners, drivers |
| --- | --- |
| B | Crew + office staff — organisation-wide |
| C | Crew with office staff later — phased rollout, crew first |

My instinct: C. Crew is where compliance and assignment-gating value lives. Office staff training records can roll in later as a phase 7.x extension if value emerges.

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale | Everyone has to get a training in their departments eg sales , tech , drivers , freelancers, PA , bookkeeper etc |

| A3 | Compliance & Zimbabwe regulatory drivers | Robin |
| --- | --- | --- |

Does the Training System need to satisfy specific Zimbabwe occupational safety regulations, industry standards, or insurance requirements? Examples that might apply to events production: NSSA work-at-heights requirements, electrical regs for live mains work, first-aid certification, fire safety (especially for indoor venues).

If yes, the module needs explicit compliance views (e.g. “Who is currently certified for X under regulation Y”) and audit-trail discipline similar to Phase 6 finance.

If primarily operational, the design can be lighter — just “Robin/Munashe trusts this tech to do that thing” records, no formal compliance angle.

Options:

| A | Heavy compliance — formal regulator-facing reporting required |
| --- | --- |
| B | Light compliance — internal record-keeping is enough |
| C | Mixed — some certifications are regulator-tracked, most are internal |

| Decision | C |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| A4 | Integration with event_job assignment — hard gate or soft signal? | Robin |
| --- | --- | --- |

When a sales rep or production manager assigns a crew member to an event_job role (e.g. ‘Tech for LED wall’), the system can:

(a) Hard-block the assignment if the crew member lacks the required certification/qualification. Forces compliance.

(b) Warn but allow the assignment, requiring an override reason. Pragmatic for emergencies.

(c) Just display qualification status; assignment is unaffected. Informational only.

Options:

| A | Hard gate — block assignment if not qualified |
| --- | --- |
| B | Soft warn — allow override with documented reason |
| C | Informational — no gate, just visible |

My instinct: B. Hard gates feel right in theory but break operational reality when someone calls in sick and a slightly-less-certified backup has to step in. Soft-warn with override reason captures both the safety signal AND the override audit trail — same posture as Phase 6’s SoD guard.

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale | Data analytics should also record if someone has been tested in other field and has done job successfully |

| A5 | Phase 6 cost integration — do training expenses flow to event P&L? | Robin + Kudzi |
| --- | --- | --- |

External training has costs (course fees, travel, accommodation, time off). These could:

(a) Live entirely in Phase 7 — separate training-expenses model, not connected to Phase 6 finance.

(b) Flow as cost.lines into Phase 6 — specifically to the events the trained crew worked, or to a general overhead bucket.

(c) Be tracked in Zoho Books only — Phase 7 just records the training event, finance lives elsewhere.

Options:

| A | Phase 7 only — separate training expense model |
| --- | --- |
| B | Phase 6 cost integration — training costs flow to event P&L |
| C | Zoho Books — finance side stays in legacy system |

My instinct: A for the initial milestone. Once Phase 6 is settled in production for a few months, we can decide if training costs are worth wiring into event P&L. Early integration adds risk for marginal value.

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| A6 | Timeline & priority | Robin |
| --- | --- | --- |

Phase 6 (Finance) shipped 19 May 2026. Where does Phase 7 sit on the priority list?

(a) Urgent — currently blocking real operational decisions. Build fast, even if scope is narrower.

(b) Important but patient — quality matters more than speed. Same as Phase 6 cadence.

(c) Lower priority — Phase 8 (Reports & Analytics) or WhatsApp Integration could come first.

Options:

| A | Urgent — build fast |
| --- | --- |
| B | Standard pace — quality over speed |
| C | Lower priority — happy to defer for now |

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale | Quality matters |

# Group B — Crew certifications & qualifications

The data model for what a crew member is qualified to do. Anchors the assignment-gating in Group G.

| B1 | Certification taxonomy — what gets tracked? | Robin + Ranganai |
| --- | --- | --- |

What does ‘qualified’ mean at Neon? Possible categories:

• Equipment-specific: MA3 console, DiGiCo audio desk, ChamSys, specific LED screen brand, etc.

• Role-tier: ‘Lead Tech’ (carries authority and ability), ‘Tech’, ‘Runner’, ‘Driver’.

• Safety: first-aid, work-at-heights, electrical, fire safety, vehicle licensing.

• Soft skills: client handling, language skills, leadership.

Which of these should the module track? Multi-tier taxonomy (each crew has many certifications across categories) is the flexible answer but adds schema complexity.

Options:

| A | Equipment-specific only — lightest model |
| --- | --- |
| B | Equipment + role tier — covers the common 'who can lead' question |
| C | Equipment + role + safety — the comprehensive option |
| D | All four including soft skills |

My instinct: C. Equipment + role tier + safety covers the main operational and compliance angles. Soft skills are notoriously hard to track formally and tend to live in Robin’s head better than in a database.

| Decision | D |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| B2 | Expiry & renewal handling | Robin |
| --- | --- | --- |

Some certifications never expire (‘Bob completed MA3 training, he’s good for life’). Others have hard expiry dates (work-at-heights typically 2 years, first-aid typically 3 years).

When a certification expires, what should happen automatically?

(a) Crew member auto-loses the qualification on expiry date — hard transition.

(b) Warning period before expiry (e.g. 30 days), expires gracefully — lets the renewal happen.

(c) Manual marking required — someone updates the record when they confirm renewal/lapse.

Options:

| A | Auto-expire on date — strict |
| --- | --- |
| B | Auto-expire with warning period — standard |
| C | Manual marking — admin-driven |

My instinct: B. Warning period (configurable per category) plus WhatsApp reminders to crew + Robin gives the best balance. Same notification infrastructure Phase 6 uses.

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale | Lets say certs are valid for a year or set by admin |

| B3 | Certificate documents — storage and self-upload | Robin |
| --- | --- | --- |

When a tech completes external training, they receive a paper or PDF certificate. Should the system store the document?

Self-upload by the crew member (via portal) versus admin-upload (Ranganai or office staff) are the main options. Document storage uses Odoo’s attachment system; ~1–10 MB per file expected.

Options:

| A | Self-upload — crew uploads their own certificates |
| --- | --- |
| B | Admin-upload — office handles, crew can view only |
| C | Both — self-upload draft, admin verifies + locks |

My instinct: C. Self-upload reduces office burden but admin verification is critical for audit trail (anyone can upload a fake PDF). The verify step also surfaces ‘is this certificate real’ as an explicit human-judgment moment.

| Decision | C |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| B4 | Renewal reminders — channel & cadence | Robin + Kudzi |
| --- | --- | --- |

Phase 6 established the WhatsApp + email + in-app TODO notification stack. Should training renewals use the same channels?

Cadence options: 90 days, 60 days, 30 days, 7 days before expiry; or just a single reminder; or daily during the final week.

Options:

| A | Single reminder at 30 days — minimal |
| --- | --- |
| B | Three reminders: 90, 30, 7 days |
| C | Daily countdown in final 7 days |

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group C — Equipment competency & sign-off

How crew become qualified on specific equipment without (or before) external certification. Internal-to-Neon process.

| C1 | Sign-off authority — who confirms a tech is qualified? | Robin |
| --- | --- | --- |

When a junior tech reaches the point of ‘Bob can run MA3 solo,’ who records that and signs it off in the system?

Options: Lead Tech (e.g. Ranganai); OD/MD (Robin/Munashe); external trainer signing off after a course; the tech themselves with peer verification.

Options:

| A | Lead Tech signs off — Ranganai authority |
| --- | --- |
| B | OD/MD signs off — Robin/Munashe authority |
| C | External trainer — vendor course completion |
| D | Mix — different sign-off authorities per certification type |

My instinct: D. Equipment competency = Lead Tech sign-off. Role tier (Lead Tech promotion etc.) = OD/MD. Safety/external = external trainer record. Mixed authority matches reality.

| Decision | D |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| C2 | Skill levels per equipment — binary or tiered? | Robin + Ranganai |
| --- | --- | --- |

When tracking competency on an MA3 console, is it just ‘qualified / not qualified’ (binary)? Or are there levels (e.g. ‘Basic’ ‘Standard’ ‘Expert’)?

Binary is simpler. Tiered captures the operational reality that some techs can run the console for a small wedding but not a corporate event with three operators.

Options:

| A | Binary — qualified yes or no |
| --- | --- |
| B | Three-tier — Basic / Standard / Expert |
| C | Per-equipment-category configurable — some binary, some tiered |

| Decision | C |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| C3 | Equipment categories vs specific equipment | Robin |
| --- | --- | --- |

Should a tech be certified on ‘lighting consoles’ (category) or specifically on ‘MA3’ (model)?

Category-level is simpler but loses fidelity (‘qualified on console’ doesn’t distinguish MA3 from grandMA from Avolites). Model-level is granular but proliferates records.

Options:

| A | Category only — 'lighting console', 'audio desk', 'LED wall' |
| --- | --- |
| B | Specific model only — 'MA3', 'DiGiCo Quantum 5' |
| C | Both — category competency implied by any model certification within |

My instinct: C. Model-level for tracking; category roll-up for queries. Lets Ranganai answer ‘who can run any lighting console for a small job’ AND ‘who specifically can do MA3 for the corporate event.’

| Decision | C |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group D — Onboarding & curriculum for new crew

How a new hire moves from ‘day 1’ to ‘trusted solo on event jobs.’

| D1 | Onboarding sequence — fixed curriculum or per-hire? | Robin + Ranganai |
| --- | --- | --- |

Does every new tech follow the same onboarding (read SOPs, shadow 3 events, basic equipment cert, etc.)? Or is each new hire onboarded differently based on prior experience?

Options:

| A | Fixed curriculum — same for everyone |
| --- | --- |
| B | Per-hire customised — based on existing experience |
| C | Templated with skip rules — default sequence, skippable based on prior experience |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| D2 | Probationary period — formal milestone or fuzzy? | Robin |
| --- | --- | --- |

Does Neon have a defined probation period (e.g. 90 days) after which a new hire is formally ‘crew’? Or is it a fuzzy transition?

If formal: the system can track the probation milestone and surface when it’s reached. If fuzzy: less to formalise.

Options:

| A | Formal probation milestone — e.g. 90 days, then transition |
| --- | --- |
| B | Fuzzy transition — happens organically, not tracked formally |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| D3 | Mentor assignment — paired with senior tech? | Robin + Ranganai |
| --- | --- | --- |

Is each new hire paired with a senior tech (mentor) during onboarding? If yes, should the system record that relationship?

Useful for tracking who taught whom, and for routing onboarding-related questions back to the mentor.

Options:

| A | Yes — explicit mentor field on the new-hire record |
| --- | --- |
| B | No — mentorship is informal, not tracked |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group E — External training & courses

Training events run by vendors or third-party institutions, not internal.

| E1 | Track external course bookings in this module? | Robin + Kudzi |
| --- | --- | --- |

When Neon sends a tech on an external course (e.g. MA Lighting training in Cape Town, or first-aid certification in Harare), should the module track:

(a) The booking itself (course name, vendor, date, cost, attendee)

(b) Just the resulting certification, not the booking process

(c) Booking via a separate system (e.g. Zoho), only the certification lands in Odoo

Options:

| A | Full booking + certification |
| --- | --- |
| B | Certification only — booking lives elsewhere |
| C | External system for booking — manual cert entry |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| E2 | Approval workflow for external training expenses? | Robin + Kudzi |
| --- | --- | --- |

External training costs money. Does it need an approval workflow similar to Phase 6’s quote approval? Or does Robin/Munashe approve verbally and Kudzi just books it?

Options:

| A | Formal approval workflow — mirrors Phase 6 quote approval |
| --- | --- |
| B | Verbal approval — light, just record after |
| C | Threshold-based — above $X needs formal approval, below is auto |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group F — Knowledge base & SOPs

Documents capturing how Neon does things — SOPs, equipment guides, internal references.

| F1 | Knowledge base in scope for Phase 7? | Robin |
| --- | --- | --- |

Some training systems include a document/wiki repository for SOPs and how-we-do-things. Others stay narrow to certifications and competency only.

If in scope, the module would offer document storage + tagging + search. Substantial scope addition.

Options:

| A | Yes — KB is core to Phase 7 |
| --- | --- |
| B | No — KB is out of scope; certifications only |
| C | Defer — KB as Phase 7.x extension if certifications go well |

My instinct: C. The training system can be useful without a KB. Adding it doubles the scope. Defer until certifications + assignment-gating are settled.

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| F2 | If KB is in scope: who can author & publish? | Robin |
| --- | --- | --- |

Skip if F1 = B (out of scope).

If KB is in scope, who can write SOPs?

Options:

| A | Robin/Munashe only — authoritative |
| --- | --- |
| B | Lead Tech (Ranganai) can also author |
| C | Any crew member — wiki style, light governance |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group G — Event_job assignment integration

How Phase 7 connects to Phase 2/3’s commercial.event.job and crew assignment.

| G1 | Required qualifications on an event_job role line | Robin |
| --- | --- | --- |

When a sales rep creates an event_job, they assign crew to roles (e.g. ‘Lead Tech’, ‘LED Tech’, ‘Driver’). Should each role line declare what qualifications the assigned crew must hold?

Either:

(a) Per-role required-qualifications field — the sales rep specifies needed certifications when creating the role.

(b) Inferred from role tier — ‘Lead Tech’ role automatically requires Lead Tech tier; equipment-specific qualifications inferred from event equipment lines.

(c) Free-form — no required qualifications declared on role lines; just informational matching.

Options:

| A | Per-role declarative — sales rep specifies needs |
| --- | --- |
| B | Inferred from role + equipment context |
| C | Free-form — no formal requirements |

My instinct: B. Sales reps shouldn’t have to remember ‘the MA3 console requires Advanced level’ every time they create a role; the system should know from the equipment line + role tier mapping. Reduces sales-rep burden, surfaces gaps early.

| Decision | B |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| G2 | Gate timing — at assignment, at quote-accept, or at event-start? | Robin |
| --- | --- | --- |

Tied to A4. If A4 = soft warn or hard gate, WHEN does the gate fire?

(a) At role-line crew assignment — sales rep gets warned immediately when assigning an unqualified tech.

(b) At quote acceptance — final compliance check before event becomes confirmed.

(c) At event start — day-of check, last chance to swap.

(d) All three — layered.

Options:

| A | At assignment — catch early |
| --- | --- |
| B | At quote acceptance — final pre-event check |
| C | At event start — last-mile |
| D | Layered — all three with different severity |

My instinct: D. At assignment = informational warn; at quote acceptance = stronger warn requiring override reason; at event start = block unless override is documented. Each layer adds friction proportional to commitment.

| Decision | D |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Group H — Roles, RBAC, & audit trail

Who owns the training data, who can read it, what audit trail looks like.

| H1 | Training system owner | Robin |
| --- | --- | --- |

Phase 6 has Kudzi as bookkeeper-owner of finance, with Robin/Munashe as approvers. Phase 7 needs an equivalent: who is the day-to-day operator of training records?

Candidates: Ranganai (Lead Tech — closest to crew, knows competency reality), Lisa (sales rep with admin lean), an office-admin person, or Robin/Munashe themselves.

Options:

| A | Ranganai — Lead Tech, owns crew competency |
| --- | --- |
| B | Office admin role — if such a person exists |
| C | Robin/Munashe — OD/MD own it directly |
| D | Shared — multiple owners with different scopes |

| Decision | D |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| H2 | Crew self-service — can techs view their own records? | Robin |
| --- | --- | --- |

Should each crew member be able to log in and see their own certifications, upcoming expiries, training history? Useful for transparency and self-management.

Requires giving crew members Odoo logins, which currently most don’t have (WhatsApp is their primary channel per memory).

Options:

| A | Yes — crew get read-only access to own records |
| --- | --- |
| B | No — WhatsApp notifications only; office handles record management |
| C | Hybrid — senior techs (Lead Tech tier) get access; others WhatsApp-only |

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

| H3 | Audit trail discipline — same posture as Phase 6? | Tatenda (architectural) |
| --- | --- | --- |

Phase 6 ships with append-only records, no perm_unlink for any group, corrections via new records with later effective_date. Should Phase 7 follow the same discipline?

For compliance-relevant training (work-at-heights, first-aid), an audit-trail with no-delete is strongly preferable. For internal competency notes that are administrative in nature, lighter audit might be OK.

Options:

| A | Full Phase 6 audit discipline — append-only everywhere |
| --- | --- |
| B | Tiered — strict for compliance records, lighter for internal notes |
| C | Standard Odoo — normal edit/delete with chatter history only |

My instinct: A. The audit-trail discipline pattern from Phase 6 is well-established and protects the institution. Lighter discipline saves marginal effort and adds real audit risk.

| Decision | A |
| --- | --- |
| Decided by |  |
| Decision date |  |
| Notes / rationale |  |

# Next steps

Once Group A is answered, Tatenda drafts the Phase 7 Schema Sketch reflecting Robin’s framing answers. The schema sketch then anchors a master plan revision (Phase 7 might be 8–12 milestones depending on scope from A1).

If Group A locks to a narrower scope than the maximalist reading of this document, Groups B–H may be partially or entirely deferred. That’s expected.

Send to Robin after the Phase 6 walkthrough completes. Robin reviews async; we reconvene for the Group A working session.